Remote Mental Health Management

Iteration Plan 2

[Note: Text enclosed in square brackets and displayed in blue italics (style=InfoBlue) is included to provide guidance to the author and should be deleted before publishing the document.]

# 1. Key milestones

|  |  |
| --- | --- |
| **Milestone** | **Date** |
| Iteration start | 20/08/2021 |
| Create vision document | 09/08/2021 |
| Create initial use case model | 09/08/2021 |
| Create initial domain class model | 09/08/2021 |
| Create architectural notebook | 23/08/2021 |
| Create initial master test plan | 23/08/2021 |
| Create initial project plan | 23/08/2021 |
| Create initial risk list | 23/08/2021 |
| Provide technical competency demonstrator | 23/08/2021 |
| Create inception phase status assessment | 23/08/2021 |
| Iteration end | 23/08/2021 |

# 2. High-level objectives

* Objective: Create vision document

Outcome: Initial version of vision document was created which provides introduction, positioning, stakeholders, product overview

* Objective: Create initial use case model

Outcome: Initial version of use case model was created which provides use case model along with use case descriptions

* Objective: Create initial domain class model

Outcome: Initial version of supporting domain class model was created which includes entity relation diagram and domain class diagram

* Objective: Create architectural notebook

Outcome: Initial version of architectural notebook was created which provides architectural goals/dependencies, architectural significant requirement, mechanism, framework, and view

* Objective: Create initial master test plan

Outcome: Initial version of master test plan was created which provides all the necessary information regarding testing

* Objective: Create initial project plan

Outcome: Initial version of project plan was created which provides details on how the goals of the project will be achieved

* Objective: Create initial risk list

Outcome: Initial version of risk list was created which provides risks and the ways to mitigate them

* Objective: Provide technical competency demonstrator

Outcome: A simple HTML website project was provided

* Objective: Create inception phase status assessment

Outcome: Inception phase status assessment was created which provides assessment of project progress towards overall aim of the project specifically the Inception phase

# 3. Evaluation criteria

* WhatsApp group call was held to discuss assessment items
* Each member was assigned parts of the assessment items
* Initial project vision, initial use case model, and initial domain class model explain what the project will achieve and why
* Initial proposed architecture, initial master test plan, and initial project plan explain how the project goals will be achieved
* Initial risk list explains any risks the project may come across and how they will be addressed
* Delivery of LCOM (Life Cycle Objective Milestone) was achieved through completing the documents and uploading them onto team wiki page

# 4. Work Item assignments

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Work Item ID** | **Name or key words of description** | **Outcome** | **State** | **Assigned to (name)** | **Estimated Hours** | **Hours worked** |
| 1. | Create vision document | Initial vision document was created | Complete | Michael | 3 | 3 |
| 2. | Create initial use case model | Initial version of use case model was created | Complete | Dehemi | 3 | 3 |
| 3. | Create initial domain class model | Initial version of supporting domain class model was created | Complete | Michael | 3 | 3 |
| 4. | Create architectural notebook | Initial version of architectural notebook was created | Complete | Temuulen | 4 | 4 |
| 5. | Create initial master test plan | Initial version of master test plan was created | Complete | All members | 5 | 5 |
| 6. | Create initial project plan | Initial version of project plan was created | Complete | Gaury | 3 | 3 |
| 7. | Create initial risk list | Initial version of risk list was created | Complete | Sobana | 4 | 4 |
| 8. | Provide technical competency demonstrator | A simple website HTML project was provided | Complete | Temuulen | 1 | 1 |
| 9. | Create inception phase status assessment | Inception phase status assessment was created | Complete | All members | 3 | 3 |

# 5. Issues

|  |  |  |
| --- | --- | --- |
| **Issue** | **Status** | **Notes** |
| Communication difficulties | Solved | The group faces difficulty finding time to have group meetings. However, to ensure the assessment items are delivered in time, we created deadlines for each task before the assessment deadline to leave time for review. |

# 6. Assessment

|  |  |
| --- | --- |
| Assessment target | Iteration 2 |
| Assessment date | 23/07/2021 |
| Participants | Temuulen, Michael, Dehemi, Gaury, Sobana |
| Project status | Green |

## Assessment against objectives

The assessment objectives have all been completed. Each member was assigned parts of assessment items to complete and given early deadlines. Members completed their responsibilities in time for review and summarizing.

## Work Items: Planned compared to actually completed

All of the work objectives have been completed accordingly. The second iteration of the project progressed smoothly, and objectives were completed within expectation.